## Slide 1
EIDS Product Knowledge Hub
Baseline artifact — Wave 00
Dental / DenClass Executive Overview
PI 4 baseline snapshot for portfolio review — created as a synthetic demo source artifact
Program Snapshot
Dental is entering PI 4 with a credible modernization path but early dependency uncertainty around the vendor sandbox.
The team can make mapping and reporting progress without the environment, but cannot claim end-to-end readiness until access is real.
This baseline artifact should make the product look useful but not fully complete inside the knowledge hub.
Status
Portfolio posture: caution
PM: Jaden Cole
PI 4 / Sprint 1 closeout
Health 74%
Risks 3
Blockers 1
Signals to Watch
Vendor dates are still verbal rather than written.
Only one transcript is in the record so far.
Security review timing depends on endpoint inventory closure.
Synthetic source deck for ingestion demo — not an official program artifact

## Slide 2
EIDS Product Knowledge Hub
Baseline artifact — Wave 00
PI 4 objectives and intended storyline
This slide is designed to give the application durable objective language for reporting and retrieval
Objective 1
Complete FHIR endpoint mapping
Lock field decisions and ownership
Publish reusable mapping package
Objective 2
Deliver security assessment
Freeze endpoint inventory
Support release planning
Objective 3
Prepare test environment
Obtain named-user access
Validate the main path
Objective 4
Deliver stakeholder demo
Narrative must match proven evidence
Baseline governance expectation
Every major decision should appear in at least one durable artifact.
Weekly summaries should be written for humans, not just for compliance.
If evidence is missing, generated reports should say so directly.
Objective language should map cleanly to PI objective exports and generated reports

## Slide 3
EIDS Product Knowledge Hub
Baseline artifact — Wave 00
Dependency and risk picture
This artifact intentionally creates the factual seeds of the later escalation
Vendor sandbox dependency
Written milestone dates are still missing.
Named-user credential process is unclear.
If timing moves, readiness confidence changes quickly.
Security and readiness
Assessment depends on final endpoint inventory.
Environment stability affects confidence more than discovered control failures.
Reporting risk
Too much context still lives in meetings and personal inboxes.
Only one transcript is available at baseline.
What leadership should take away
The product is moving in the right direction, but the evidence base is not yet robust enough to support a fully healthy posture.
The next visible improvement should come from weekly narrative refresh, a decision-rich transcript, and written vendor communication.
Designed to be ingested alongside emails, weeklys, structured exports, and transcript artifacts

## Slide 4
EIDS Product Knowledge Hub
Baseline artifact — Wave 00
Evidence currently available
Portfolio users should see that the product has substance, but still contains gaps
Available now
Product charter
Architecture overview
Stakeholder roster
PI 4 roadmap
Two weekly updates
Risk, blocker, PI, and ADO exports
One planning transcript
Still missing
Decision-rich leadership transcript
Written vendor milestone commitment
Security assessment package
Action-item export linked to decisions
Why this matters
Ask answers should be useful but not overconfident.
Reports should include an evidence-gap warning.
Timeline density should visibly improve after later waves are ingested.
This slide helps the application explain confidence, completeness, and knowledge health

## Slide 5
EIDS Product Knowledge Hub
Baseline artifact — Wave 00
Immediate actions and asks
Use this artifact to seed actionable language for reports and Ask responses
Immediate actions
Obtain written vendor milestone dates.
Confirm named-user credential process.
Publish PI objective tracker and baseline risk exports.
Keep the weekly narrative explicit about environment uncertainty.
What the portfolio lead should ask next
What decisions were made this sprint?
Why is Dental caution rather than healthy?
Which dependencies are not yet supported by written evidence?
What would make the product visibly healthier next week?
Questions seeded here should become excellent demo prompts inside the application