# Decision Memo — FHIR Priority Over Feature Work

Issued after Sprint 2 Review

| DATE 2026-04-09 | AUTHOR Benjiman Jennings | PRODUCT Dental | TYPE Decision Memo |
| --- | --- | --- | --- |

# Decision

Effective immediately, FHIR migration work becomes the primary priority for Dental / DenClass. New feature work not required to reduce critical-path risk is deferred.

# Why the Decision Was Made

The vendor sandbox delay changed the program posture from manageable caution to a meaningful delivery risk. Continuing to represent all workstreams as equally important would hide the true pacing item.

# Scope Impact

Three non-critical stories move to Sprint 3. Integration test harness work becomes an explicit planned item rather than implicit support work.

# Reporting Impact

Future weekly summaries, risk logs, and generated reports must say that the product is at risk because the environment dependency now governs credible readiness.

# Owner Actions

Lowry Beckett obtains a revised vendor timeline. Jaden Cole refreshes the weekly narrative and ADO board. Product line leads use the revised status in leadership briefings.

# Review Date

This decision remains in force until leadership revisits the vendor dependency posture on or after April 15, 2026.