# Dental Sprint 2 Review

April 9, 2026, 3:00 PM ET

| DATE 2026-04-09 | AUTHOR Teams Auto Transcript | PRODUCT Dental | TYPE Transcript |
| --- | --- | --- | --- |

Attendees: Jaden Cole, Dr. Minji Sohl, Benjiman Jennings, Robin Holt, Chris Alvarez, Dev Team B Lead

# Meeting Summary

Sprint 2 review shifted the program posture materially. The vendor delay became explicit, leadership directed the team to prioritize FHIR over feature work, and Dr. Sohl raised concern about insufficient integration-test readiness.

# Decisions Captured

• FHIR migration work will take priority over all new feature work until the dependency risk is reduced.

• Three feature stories will be deferred to Sprint 3 so engineering effort can stay aligned to the critical path.

• Integration test harness work must be planned explicitly for Sprint 3 rather than assumed as hidden labor.

# Action Items

• Lowry to obtain revised vendor timeline by 4/15.

• Jaden to publish a decision memo and refresh the weekly update.

• Dev Team B to scope the integration test harness as discrete work.

# Key Discussion Excerpts

Benjiman Jennings: I want to be very direct here: if the environment is slipping, then everything that depends on it becomes the critical path whether we like it or not.

Jaden Cole: Understood. The team can keep moving on mapping and documentation, but the story we tell leadership needs to reflect the vendor reality.

Dr. Minji Sohl: My concern isn't just the date. It's whether we have enough evidence that the path we will demonstrate has actually been tested end to end.

Dev Team B Lead: We don't yet. We have partial unit validation, but not enough integrated coverage to say we're demo-ready in the vendor environment.

Robin Holt: Then the status needs to move. We can't keep the product looking healthy if the proof isn't there.

Benjiman Jennings: Agreed. Decision one: FHIR work gets priority over new features. Decision two: any work not on the critical path moves out. Decision three: testing is a first-class deliverable, not implied work.

Chris Alvarez: That gives us a clean narrative. It may not be the happiest story, but it's truthful and it tells people exactly what changed.

Jaden Cole: I'll write the decision memo tonight and update the weekly tomorrow morning. We'll also realign the ADO board so the delivery picture matches the words.

Dr. Minji Sohl: If you send the revised test schedule, I'll approve it. But I want the weekly to be explicit that approval of a schedule does not erase the environment risk.

Benjiman Jennings: Good. And Lowry, I need a written vendor timeline by the fifteenth so we have a concrete decision point.

# Analyst Note

This transcript should materially improve answer quality because it contains named decision makers, explicit tradeoffs, and dated action items that can be linked to later risk, blocker, and ADO changes.