# Dental Leadership Sync

April 12, 2026, 11:00 AM ET

| DATE 2026-04-12 | AUTHOR Teams Auto Transcript | PRODUCT Dental | TYPE Transcript |
| --- | --- | --- | --- |

Attendees: Benjiman Jennings, Jaden Cole, Robin Holt, Chris Alvarez, Lowry Beckett

# Meeting Summary

Leadership sync focused on mitigation planning, contract and acquisition friction, and how to keep the Dental story coherent for stakeholders while the vendor path remains unstable.

# Decisions Captured

• The team will pursue a staged mitigation path rather than wait passively for the vendor to recover.

• A mock-service option will be prepared in parallel so the stakeholder demo remains viable.

• Jaden will produce a revised release plan that distinguishes critical-path work from deferred feature work.

# Action Items

• Benjiman to get clarity on contract path by 4/15.

• Jaden to send a cost-impact response to Juan Rivera.

• Lowry to document the exact minimum environment capability needed for the demo.

# Key Discussion Excerpts

Benjiman Jennings: We are out of room for vague statements. I need a mitigation path that is executable even if the vendor misses again.

Lowry Beckett: The minimum viable path is partial sandbox plus named-user access. If we get that, we can keep moving. If we don't, the mock-service route is our safety net.

Jaden Cole: Then the release plan needs to show two lanes: primary vendor path and mitigation path. Otherwise the weekly will read like we're hoping instead of planning.

Robin Holt: Exactly. Leadership can live with a bad situation if the response is disciplined. What they can't live with is uncertainty that isn't named.

Chris Alvarez: From the product-line perspective, I want the next report to tell me what got deferred, what stayed on the critical path, and what decision is needed next.

Benjiman Jennings: Done. Decision one: we stage mitigation now. Decision two: mock services are not a maybe, they're a deliberate backup. Decision three: the release plan gets rewritten today.

Jaden Cole: I'll send Juan a cost-impact estimate and publish the revised plan. That should also improve the Ask answers because the rationale will finally be explicit instead of implied.

Lowry Beckett: I'll capture the minimum viable environment assumptions so nobody keeps using the phrase 'environment ready' without defining it.

Benjiman Jennings: Good. And if the contract path isn't clear by the fifteenth, we'll elevate again with a very direct message that the blocker is no longer technical.

# Analyst Note

This transcript should materially improve answer quality because it contains named decision makers, explicit tradeoffs, and dated action items that can be linked to later risk, blocker, and ADO changes.