# Dental Remediation Decision Memo

Issued after Vendor Recovery Call

| DATE 2026-04-16 | AUTHOR Benjiman Jennings | PRODUCT Dental | TYPE Decision Memo |
| --- | --- | --- | --- |

# Decision

Leadership approves a staged mitigation path for Dental. The team will use partial sandbox access beginning April 18, pair remaining gaps with mock services, and continue to treat the product as caution until full environment validation is available.

# Why This Is a Recovery, Not a Reset

The vendor path improved, but it did not erase the lost time or the remaining uncertainty around full access. The correct status is no longer severe risk, but it is not fully healthy either.

# What Changes Immediately

The primary blocker is moved from active to partially mitigated, PI objective percentages are refreshed, and leadership-facing language is updated to reflect bounded uncertainty rather than open-ended delay.

# What Remains Unresolved

Full vendor readiness is still targeted for April 25. Integration test harness work remains necessary, and the stakeholder demo still depends on disciplined scoping.

# Required Follow-through

Jaden Cole updates the weekly narrative and report pack. Lowry Beckett circulates written milestone confirmation. Delivery teams align the ADO board to the staged-access plan.

# Portfolio Message

Dental is improving because evidence now supports a managed recovery path. The application should surface that improvement while still showing the remaining risk honestly.