# Meeting Minutes

Subject: AI-enabled product knowledge / portfolio reporting application brainstorming
Date: Monday, April 13, 2026
Type: Discovery / brainstorming / elicitation
Primary focus: Define the business problem, desired future state, MVP direction, and immediate next steps for an internal application that captures product knowledge and supports AI-assisted querying and reporting.

## Attendees

• Benjiman

• Nate

• Archie

• Virginia Howard

## Meeting objective

Explore an internal application concept that would preserve product and program knowledge, reduce dependence on tribal knowledge, improve continuity during personnel turnover, and support automated reporting and decision support.

# Executive summary

Benjiman described the core problem as corporate/tribal knowledge being trapped in people’s heads, inboxes, Teams chats, and scattered repositories, especially on the program / portfolio management side. Technical documentation exists in places, but programmatic context, decisions, stakeholder history, and day-to-day product conversations are not consistently captured.

His desired end state is an internal, product-centered knowledge system where each product has a durable, queryable history that combines:

• technical context,

• program management context,

• stakeholder information,

• meeting and email conversation history,

• ADO / delivery history,

• supporting documents,

• and eventually cost / performance reporting inputs.

The tool should let a PM, product line lead, or senior leader quickly ask questions like:

• “What is the current status of this product?”

• “What decisions were made recently?”

• “What is the technical and program context for this issue?”

• “What changed and why?”

• “Generate a weekly / sprint / PI summary.”

The group aligned that the likely technical direction is not a SharePoint-only solution, but rather a standalone application backed by a real database/search layer, with SharePoint-style intake only if useful as a front end.

# Benjiman’s design needs for the application

## 1) Core business problem to solve

Benjiman’s main requirement is to eliminate dependence on tribal knowledge and make product knowledge survive:

• staff turnover,

• contract transitions,

• PM reassignment,

• and missing email / meeting context.

He specifically called out that the organization often operates with:

• inconsistent program documentation,

• important decisions made in meetings but not written down,

• critical conversations buried in email chains,

• and reporting that requires a lot of manual reconstruction.

## 2) What the application must become

The application should serve as a single product knowledge repository and AI query surface for each product.

For any given product, the system should eventually know:

• current and historical status,

• architecture and technical overview,

• security posture / relevant security information,

• stakeholders and customer context,

• ADO / ticket / delivery context,

• leadership direction and decisions,

• meeting transcripts / summaries,

• email conversation history,

• and the full lifecycle context of the product.

The key idea is not just document storage.
It is a context engine for each product.

## 3) Expected user experience

Benjiman described a future state where a user can interact with a product bot or chatbot and ask:

• what the latest conversation is,

• why a ticket matters,

• what implications a change would have,

• who the stakeholders are,

• what happened over the last sprint or PI,

• and what leadership has already decided.

The user should not have to:

• hunt across inboxes,

• remember who knows what,

• join multiple calls,

• or mentally reconstruct product context every time they switch between products.

## 4) Reporting capabilities required

A major design need is automated reporting.

Benjiman wants the system to support at least three reporting levels:

• Weekly report: very high-level summary

• Per-sprint report: more detailed operational summary

• Per-PI report: comprehensive picture of what happened

Those outputs should eventually cover:

• what was targeted,

• what was delivered,

• what it cost,

• what resources were used,

• stakeholder engagement,

• program status,

• technical delivery,

• and supporting narrative/context.

He also framed this as an audit-readiness / justification capability: the organization should be able to explain what happened, why, and with what effort.

## 5) Data sources Benjiman wants included

He was clear that the system must combine both structured and unstructured inputs.

### Structured sources

• PM Hub / Portfolio Hub data

• ADO data

• Risks / issues / blockers

• PI objectives

• Cost data

• Stakeholder data

### Unstructured sources

• Emails

• Meeting transcripts

• Meeting summaries

• Weekly narrative updates

• Product documents

• Technical/security/program artifacts

• Attachments associated with product conversations

## 6) Product-centered communication capture

A major design concept from Benjiman was product-specific org boxes.

The intended model:

• each durable product gets its own org box,

• the PM manages it,

• emails and invites are sent from or copied to it,

• continuity survives PM turnover,

• and the mailbox becomes one of the product’s canonical knowledge feeds.

This is not the whole solution, but he sees it as an important operational pattern that helps keep communications from staying in personal inboxes.

## 7) Meeting capture / transcript capture as a business practice

Benjiman explicitly said he wants a future-state operating model where:

• PM meetings about products are recorded as a normal practice,

• transcripts are dropped into the repository,

• summaries are generated,

• and those summaries feed back into portfolio reporting.

This was presented as a required business practice / guardrail, not just an optional nice-to-have.

## 8) Security / access expectations

Benjiman sees this as an internal tool, not a fully open internal/external knowledge surface by default.

His concern was that broad unrestricted access to all product information could create security issues.
He accepted that controls could be added, but the design assumption should be:

• internal first,

• controlled access,

• product-appropriate visibility,

• and careful treatment of sensitive information.

## 9) What the system does not need

He explicitly said the system does not need to ingest terabytes of raw underlying data.
What it needs is the knowledge layer:

• product context,

• summaries,

• technical/program facts,

• decisions,

• and relevant supporting artifacts.

## 10) MVP design implication

The MVP does not need to solve the whole enterprise problem.
It needs to prove that a single product’s structured and unstructured information can be assembled into a useful chatbot / reporting surface.

# Technical direction discussed

## Working architectural direction

The group leaned away from building this directly on SharePoint as the core system.

The preferred direction discussed was:

• standalone app / website,

• backed by a database,

• with embeddings + keyword/full text search,

• and fed by exports/connectors from existing systems.

SharePoint/CarePoint was discussed more as a possible intake/front-end concept, not the preferred system of record.

## ADO integration

ADO is considered an important source of truth for technical delivery, but:

• it is not sufficient by itself,

• it does not cover stakeholder/business context,

• and an MCP or direct API approach may be needed for live retrieval.

The group noted:

• an MCP concept for ADO is appealing,

• it is not already installed,

• and its use in the environment needs investigation.

## Data export preferences

For prototype data handoff to Archie:

• JSON was preferred

• CSV was acceptable

# Decisions / working agreements from the meeting

## Agreed problem framing

The team aligned that the real problem is not just reporting.
It is organizational memory / continuity / context recovery across products.

## Agreed solution direction

The solution should be product-centric, not just a generic report generator.

## MVP direction

The likely MVP path is:

• choose one product as a pilot,

• gather PM Hub data,

• gather related documents,

• gather emails and meeting transcripts where possible,

• and see whether a chatbot/reporting prototype can generate useful outputs.

Dental / DenClass was discussed as a likely pilot candidate.

## Near-term prototype inputs

Before full email/transcript automation exists, the team agreed that prototype work can start with easier exports such as:

• risks/issues,

• blockers,

• PI objectives,

• and possibly weekly summary text.

## Known limitation accepted

The team acknowledged that business practice still matters.
The tool alone will not fix missing documentation unless PMs actually:

• record meetings,

• store transcripts,

• use org boxes,

• or upload/export information consistently.

# Constraints and concerns captured

• Current PM documentation quality is inconsistent.

• PM Hub is a SharePoint wrapper and is hard to extract from / evolve technically.

• ADO does not fully satisfy portfolio/business/stakeholder requirements.

• DHA / Med365 / government environment constraints limit automation options.

• Premium Copilot-style automation is not currently assumed.

• MCP/ADO integration is not currently installed and may require approvals/research.

• Future direction could be affected by a new TCO and possible enterprise portfolio tooling decisions.

• Any solution must handle access/security thoughtfully.

# Due-outs / action items

## 1) Nate

Action: Draft an email for Benjiman to send to Juwan and Dr. Seoul requesting pilot-product data.
Requested data: relevant emails, PM Hub extract, and meeting transcripts for the selected pilot product (initially discussed as Dental / DenClass).
Due: Immediate / next step
Notes: Nate also said he would coordinate with Bromley so leadership knows this is an innovation effort.

## 2) Benjiman

Action: Send or route the pilot data request once Nate drafts it.
Due: Immediate / after draft received
Notes: Benjiman also noted that “DenClass” may have been renamed, so the exact product name needs to be confirmed before requesting data.

## 3) Benjiman / Jaden

Action: Confirm the correct pilot product name and update the tasker if needed.
Due: Immediate
Notes: This affects mailbox/data request accuracy.

## 4) Virginia

Action: Research automation options in the M365 ecosystem, especially:

• email attachment capture,

• transcript capture possibilities,

• and related Power Automate options.
Due: Started during meeting; continue as follow-up

Action: Prepare exports for prototype use, ideally in JSON, otherwise CSV.
Candidate exports mentioned: risks/issues, blockers, PI objectives, possibly weekly summary data.
Due: She said this might be ready tomorrow (Tuesday, April 14, 2026).

Action: Share current finding that ADO MCP is not already installed.
Status: Already completed during meeting via Mike/admin check.

## 5) Nate

Action: Investigate the ADO/MCP path with Core Force / Bromley.
Due: Follow-up research
Notes: Determine feasibility, hosting, approvals, and whether ADO can be queried live for the prototype/future state.

## 6) Archie

Action: Begin prototype work once data is available.
Initial scope options mentioned:

• prototype UI,

• structured-data prototype using risks/issues/blockers/PI objectives,

• then extend toward mixed structured + unstructured product knowledge.
Due: After receiving exported data
Notes: Archie said either JSON or CSV would work.

## 7) Benjiman

Action: Meet with the new TCO.
Due:Tuesday, April 14, 2026
Notes: This could materially affect assumptions about capacity/development tracking and possibly the longer-term operating model.

## 8) Team

Action: Decide whether to use:

• one product pilot,

• or a structured-data-only prototype first,

• or both in parallel.
Due: Soon, based on what data is available first

# Open questions

1. What is the official pilot product name and scope?
Dental / DenClass was discussed, but naming needs confirmation.

2. What exact source systems will feed the MVP?
PM Hub, ADO, emails, transcripts, docs, risks/issues, PI objectives, cost data are all candidates, but the MVP needs a tighter first cut.

3. What is the long-term system of record?
Hub, ADO, a new standalone tool, or some combination?

4. Can ADO live integration be supported in this environment?
MCP/API feasibility remains unresolved.

5. What access model is required?
Internal-only was the assumption, but product-level or role-based controls still need definition.

6. What are the exact report formats?
Weekly, sprint, and PI reporting concepts were described, but actual templates are still to be defined.

7. What should be mandatory business practices for data capture?
Org box usage, transcript storage, meeting recording, and upload expectations need formal rules.

# Recommended design takeaway for Archie

The clearest build target from Benjiman is this:

Build an internal, product-centered knowledge application that combines structured delivery/program data and unstructured communications/documents so a user can query the full lifecycle context of a product and automatically generate leadership-ready summaries.

A good MVP definition from this meeting would be:

• one pilot product,

• ingest a small but meaningful set of sources,

• support question-answering over that product context,

• and generate a weekly-style summary from the combined evidence.